**Electronics** experience based = 50 min

**Photos** experience based = 50 min  
**Sport** experience based = 50 min

**Kinders** experience based = 50 min

**All products** = 50\*4 = 200 = 3 h 20 min

**Popular categories** experience based =50 min

**Filters:**

a = 60 min b = 120 min m = 75 min

E = 60 + 75 \* 4 + 120/6 = 80 min = 1 h 20 min

SD = 10 min

**Home page** = 50 + 200 + 80 = 330 min = 5 h 30 min

**Registration:**

a = 80 min b = 150 min m = 85 min

E = 80 + 85 \* 4 + 150/6 = 90 min = 1 h 30 min

SD = 11.6 min

**Search box** planning poker = 3 h

**Product card:**

a = 50 min b = 110 min m = 65 min

E = 50 + 65 \* 4 + 110/6 = 70 min = 1 h 10 min

SD = 10 min

**Shipping informations** planning poker = 1 h 30 min

**Shipping methods** planning poker = 1 h 30 min

**Method of payments** planning poker = 1 h 30 min

**Checkout** = 90 + 90 + 90 = 270 min = 4 h 30 min

**Shopping card** experience based = 2 h 50 min

**About the store** planning poker = 1 h 30 min

**Contakts:**

a = 70 min b = 150 min m = 95 min

E = 70 + 95 \* 4 + 150/6 = 100 min = 1 h 40 min

SD = 13.3 min

**Social media** experience based = 40 min

**Other** = 90 + 100 + 40 = 230 min = 3 h 50 min

[**http://sp2.iteatester.com/**](http://sp2.iteatester.com:65080/) = 1380 min = 23 h

